Indian Stock Market Microstructure

Analysis

Team Workflow & Project Planning Report

Reconstructed from Actual Project Execution (GitHub Commit History)

Jul 21 – Jul 30, 2026

Team of 2

# Overview

This report formalizes the team workflow, roles, and task division for the Indian Stock Market Microstructure Analysis capstone project. Rather than a purely hypothetical plan, it is reconstructed directly from the project's actual GitHub commit history (repository: Indian-Stockmarket-Microstructure-Analysis), so that it accurately reflects who did what, in what order, and confirms which of the project's 19 required steps and supporting deliverables are complete.

The project was executed by a 2-person team: AditiAsane and anushkarajdev2410-netizen (repository owner), over approximately 10 days (Jul 21 – Jul 30, 2026).

# Team Roles

Based on the pattern of commits, each member naturally specialized in a distinct half of the project. These roles are formalized below.

| Member | Role Title | Core Responsibility Area |
| --- | --- | --- |
| AditiAsane | Exploratory Data Analysis & Insights Lead | Owns EDA (all 3 parts) and feature engineering, plus all narrative/reporting deliverables: project plan, final report, insights document, and presentation |
| anushkarajdev2410netizen | Data Engineering & Machine Learning Lead | Owns data acquisition/cleaning, hypothesis testing, clustering & ML, model evaluation, plus technical repo configuration: README, requirements.txt, .gitignore, and the research report |

This split is balanced in effort: AditiAsane owns the analytical storytelling half (explore → explain → report), while anushkarajdev2410-netizen owns the technical pipeline half (build → test → validate → package). Each role is selfcontained enough that both members could work largely in parallel rather than waiting on each other for every step.

# Task Division — Mapped to the 19-Step Brief

| Step(s) | Task | Owner | Status |
| --- | --- | --- | --- |
| 1–2 | Project statement & market microstructure concept | Both (documented in Research Report) | Complete |
| 3–4 | Data download via yfinance & column explanation | anushkarajdev2410-netizen | Complete |
| 5–6 | Data loading & inspection | anushkarajdev2410-netizen | Complete |
| 7 | Data cleaning (preprocessing) | anushkarajdev2410-netizen | Complete |
| 8 | EDA — Parts 1, 2 & 3 | AditiAsane | Complete |
| 9 | Feature engineering | AditiAsane | Complete |
| 10 | Hypothesis testing (T-test, ANOVA, correlation) | anushkarajdev2410-netizen | Complete |
| Step(s) | Task | Owner | Status |
| 11 | Clustering (KMeans + Hierarchical) | anushkarajdev2410-netizen | Complete |
| 12 | Optional supervised regime validation | anushkarajdev2410-netizen | Complete (in Machine_Learni ng notebook) |
| 13 | Model evaluation (confusion matrix, precision/recall/F1) | anushkarajdev2410-netizen | Complete (dedicated Model_Evaluatio n file) |
| 14 | Insights & conclusions | AditiAsane | Complete (Insights_Docum ent) |
| 15–16 | Documentation & GitHub folder structure | anushkarajdev2410-netizen | Complete (files reorganized into folders) |
| 17 | README.md | anushkarajdev2410-netizen | Complete |
| 18 | requirements.txt / .gitignore | anushkarajdev2410-netizen | Complete |
| 19 | Future scope & improvements | AditiAsane | Complete (in Final Report) |
| — | Project Planning document | AditiAsane | Complete |
| — | Research Report | anushkarajdev2410-netizen | Complete |
| — | Final Report | AditiAsane | Complete |
| — | Presentation (slide deck) | AditiAsane | Complete |

Every required step and supporting deliverable shows completed evidence in the commit history as of Jul 30, 2026.

# Actual Execution Timeline

| Date | Owner | Key Commits | Maps To |
| --- | --- | --- | --- |
| Jul 21 | anushkarajdev2410-netizen | Initial commit(s), repo setup, merge | Repo setup |
| Jul 22–23 | anushkarajdev2410-netizen | Update notebook, preprocessed data, fix notebook | Steps 3–7 |
| Jul 23–24 | AditiAsane | Add EDA-1 Analysis (with a cleanup round of duplicate OneDrive/nested-folder commits from anushkarajdev2410-netizen in between) | Step 8 (part 1) |
| Jul 25 | AditiAsane | Complete EDA-2, EDA-3, Complete feature engineering | Steps 8 (parts 2–3), 9 |
| Jul 25–26 | anushkarajdev2410-netizen | Add Hypothesis_Testing Notebook, Add Machine_Learning notebook | Steps 10–11 |
| Jul 28 | anushkarajdev2410-netizen | Add Research Report, Updated README.md | Research Report, |
| Date | Owner | Key Commits | Maps To |
|  |  |  | README |
| Jul 29 | AditiAsane | Add project Plan, Uploaded Project Presentation | Project Plan, Presentation |
| Jul 29 | anushkarajdev2410-netizen | Nifty50 dataset, Adding Files into Folders, Updated Model_Evaluation File, Add Requirements File, Add .gitignore | Repo restructuring, Step 13, Steps 17– 18 |
| Jul 30 | AditiAsane | Uploaded Final Report, Uploaded/finalized Insights_Document (with a couple of delete-andreupload iterations to fix content) | Step 14, Final Report |

# Workflow Process Observed

- Both members committed directly to the main branch, with periodic merge commits reconciling parallel local changes — a reasonable lightweight approach for a 2-person team, though it caused a few avoidable merge conflicts early on.

- Notebooks were organized by topic (EDA-1/2/3, Feature-Engineering, Hypothesis_Testing,

Machine_Learning) rather than as one monolithic notebook — this reduced merge conflicts since each member mostly edited separate files.

- Report deliverables (Final Report, Insights Document) were iterated on directly in the repository — uploaded, deleted, and re-uploaded as content was finalized, which is a reasonable pattern for polishing a document but is worth doing locally before pushing in future projects, to keep commit history cleaner.

- A repo reorganization pass (“Adding Files into Folders”) was done late (Jul 29), after most content was already written — earlier adoption of a folder structure (data/, notebooks/, reports/) would have made this unnecessary.

# Final Deliverables Checklist

- ✓ Jupyter notebooks: data preprocessing, EDA-1/2/3, Feature Engineering, Hypothesis Testing, Machine Learning, Model Evaluation

- ✓ README.md

- ✓ requirements.txt

- ✓ .gitignore

- ✓ Research Report

- ✓ Project Planning document

- ✓ Final Report

- ✓ Insights Document

- ✓ Presentation

- ✓ Folder structure reorganization

# Recommendations Before Final Submission

- Do one full top-to-bottom re-run of every notebook on a clean environment (using requirements.txt) to confirm nothing breaks when run fresh — especially since files were recently reorganized into folders, which can silently break relative file paths (e.g., a notebook's df = pd.read_csv("nifty50_data.csv") call may need updating to data/raw/nifty50_data.csv).

- Spot-check that Model_Evaluation.ipynb actually contains confusion matrix and precision/recall/F1 output, not just accuracy, given its name strongly implies this but should be confirmed.

- Do a final cross-read of Final_Report.pdf, Insights_Document.pdf, and README.md together to make sure all bracketed placeholders (ticker, dates, p-values, K, accuracy %) were replaced with real numbers and are consistent with each other.

- Confirm the reorganized folder structure matches what's documented in the README.